# 90-DAY SOVEREIGNTY SPRINT

From Assessment to Action in 12 Weeks

Companion Action Plan to "When Clouds Fail" by Steve Oppenheim

This 90-day sprint takes you from "we should probably do something about resilience" to a documented, funded, governance-approved sovereignty program. Each week has specific deliverables. Don't skip weeks—the sequence matters.

PHASE 1: DISCOVER & ASSESS (WEEKS 1-4)

## WEEK 1: Inventory & Baseline

Goal: Know what you have and where your dependencies are.

| ☐ | Action | Deliverable |
| --- | --- | --- |
| ☐ | Complete Cloud Services Register (all cloud vendors) | Filled spreadsheet |
| ☐ | Complete AI Services Register (all AI/ML systems) | Filled spreadsheet |
| ☐ | Map dependency chains (what depends on what) | Dependency diagram |
| ☐ | Calculate blast radius for top 10 services | Blast radius scores |

## WEEK 2: Risk Assessment

Goal: Quantify the risk in financial terms.

| ☐ | Action | Deliverable |
| --- | --- | --- |
| ☐ | Calculate hourly cost of downtime per system | Cost-per-hour matrix |
| ☐ | Review last 12 months of incidents and near-misses | Incident analysis report |
| ☐ | Complete Full Sovereignty Assessment | Assessment scorecard |
| ☐ | Identify top 5 concentration risks | Risk register (prioritized) |

## WEEK 3: Contract & Governance Review

Goal: Understand your contractual position and governance gaps.

| ☐ | Action | Deliverable |
| --- | --- | --- |
| ☐ | Audit top 10 vendor contracts for sovereignty clauses | Contract gap analysis |
| ☐ | Document data portability status for each vendor | Portability assessment |
| ☐ | Identify contracts renewing in next 6 months | Renewal calendar |
| ☐ | Review existing BC/DR plans for adequacy | BC/DR gap analysis |

## WEEK 4: Quick Wins & Business Case

Goal: Capture immediate improvements and build the investment case.

| ☐ | Action | Deliverable |
| --- | --- | --- |
| ☐ | Implement 3 quick wins (break-glass accounts, status page monitoring, backup verification) | Completion confirmation |
| ☐ | Build CFO-ready business case using template | Business case document |
| ☐ | Create Phase 1 executive summary presentation | 5-slide deck |
| ★ | MILESTONE: Present findings to leadership, secure Phase 2 funding | Approval to proceed |

PHASE 2: DESIGN & PLAN (WEEKS 5-8)

## WEEK 5: Architecture Design

Goal: Design target-state architecture for critical systems.

| ☐ | Action | Deliverable |
| --- | --- | --- |
| ☐ | Design failover architecture for top 3 critical systems | Architecture diagrams |
| ☐ | Define RPO/RTO targets for each system tier | RPO/RTO matrix |
| ☐ | Identify secondary provider options for critical services | Alternative vendor shortlist |

## WEEK 6: AI Governance Framework

Goal: Establish AI governance structure and policies.

| ☐ | Action | Deliverable |
| --- | --- | --- |
| ☐ | Assign autonomy levels (L0-L5) to all AI systems | Updated AI Register |
| ☐ | Draft AI Governance Policy using template | Draft policy document |
| ☐ | Define approval workflow for L3+ AI systems | Approval process doc |
| ☐ | Establish model registry and audit trail requirements | Registry specification |

## WEEK 7: Vendor Strategy & Negotiation Prep

Goal: Prepare for upcoming contract negotiations.

| ☐ | Action | Deliverable |
| --- | --- | --- |
| ☐ | Select sovereignty clauses to require in renewals | Required clauses list |
| ☐ | Document negotiation fallback positions | Negotiation playbook |
| ☐ | Brief procurement/legal on sovereignty requirements | Meeting notes |

## WEEK 8: Implementation Roadmap

Goal: Create detailed implementation plan for Phase 3.

| ☐ | Action | Deliverable |
| --- | --- | --- |
| ☐ | Build 12-month implementation roadmap | Visual roadmap |
| ☐ | Define success metrics and KPIs | KPI dashboard spec |
| ☐ | Assign ownership for each initiative | RACI matrix |
| ★ | MILESTONE: Present roadmap to leadership, finalize budget | Budget approval |

PHASE 3: EXECUTE & ESTABLISH (WEEKS 9-12)

## WEEK 9: First Implementation Sprint

| ☐ | Action | Deliverable |
| --- | --- | --- |
| ☐ | Begin implementation of first critical system failover | Sprint backlog started |
| ☐ | Launch AI governance pilot with one L3+ system | Pilot system selected |
| ☐ | Deploy Monday Morning Checklist to IT leadership | Checklist in use |

## WEEK 10: Governance Operationalization

| ☐ | Action | Deliverable |
| --- | --- | --- |
| ☐ | Finalize and publish AI Governance Policy | Approved policy |
| ☐ | Establish sovereignty review as part of Change Advisory Board | CAB checklist updated |
| ☐ | Begin first vendor negotiation with sovereignty clauses | Negotiation in progress |

## WEEK 11: Testing & Validation

| ☐ | Action | Deliverable |
| --- | --- | --- |
| ☐ | Conduct first failover test on implemented system | Test results report |
| ☐ | Complete tabletop exercise for major vendor failure scenario | Exercise findings |
| ☐ | Validate backup restore capability for critical data | Restore confirmation |

## WEEK 12: Program Launch & Reporting

| ☐ | Action | Deliverable |
| --- | --- | --- |
| ☐ | Launch executive dashboard with sovereignty metrics | Live dashboard |
| ☐ | Document lessons learned from 90-day sprint | Lessons learned doc |
| ☐ | Schedule quarterly sovereignty review cadence | Calendar invites sent |
| ★ | MILESTONE: Present 90-day results to board/exec team | Board presentation |

From "When Clouds Fail" by Steve Oppenheim