# TECHNOLOGY RISK REGISTER

Track, assess, and mitigate technology risks with leadership visibility

## RISK SUMMARY

| Critical Risks | High Risks | Medium Risks | Low Risks | Total Open |
| --- | --- | --- | --- | --- |
| [X] | [X] | [X] | [X] | [X] |

## RISK REGISTER

| ID | Risk Description | Category | Likelihood | Impact | Rating | Mitigation Plan | Owner / Due Date |
| --- | --- | --- | --- | --- | --- | --- | --- |
| TR-001 | Single IdP with no failover creates authentication SPOF | Concentration Risk | Medium | Critical | CRITICAL | Implement secondary IdP with quarterly failover testing | [Name] / Q2 |
| TR-002 | AI fraud detection operates at L4 without documented approval | AI Governance | High | High | HIGH | Complete governance review, document approval or downgrade | [Name] / [Date] |
| TR-003 | Primary cloud vendor contract lacks exit rights | Vendor Lock-in | Low | High | MEDIUM | Negotiate exit rights at next renewal (March) | [Name] / [Date] |

## RATING GUIDE

| Categories | Likelihood Scale | Impact Scale | Risk Rating |
| --- | --- | --- | --- |
| • Concentration Risk • AI Governance • Vendor Lock-in • Data Sovereignty • Compliance • Operational | High: >50% chance/year Medium: 10-50%/year Low: <10% chance/year | Critical: >$10M or business-ending High: $1M-$10M impact Medium: $100K-$1M Low: <$100K | Critical: Immediate action High: Address this quarter Medium: Monitor, plan mitigation Low: Accept or monitor |

Template from "When Clouds Fail" by Steve Oppenheim