# ARCHITECTURE DECISION RECORD (ADR)

## ADR-2025-047: Multi-Cloud Identity Federation with Sovereign Fallback

Status: APPROVED
Decision Date: November 15, 2025
Effective Date: December 1, 2025

## METADATA

| Field | Value |
| --- | --- |
| ADR Number | ADR-2025-047 |
| Title | Multi-Cloud Identity Federation with Sovereign Fallback |
| Domain | Identity & Access Management |
| Criticality | Critical |
| Decision Owner | Sarah Chen, Identity Security Lead |
| Approver | Michael Torres, CISO |
| Review Date | May 15, 2026 |

## CONTEXT

### Background

GlobalTech Manufacturing currently relies on Microsoft Entra ID (formerly Azure AD) as the sole identity provider for all enterprise applications. The July 2024 CrowdStrike incident and subsequent Entra ID outages in Q3 2024 exposed critical single points of failure in our identity architecture.

### Problem Statement

When Entra ID experiences an outage, all 47 federated applications become inaccessible simultaneously. During the September 2024 incident, this resulted in: - 4.2 hours of complete operational shutdown - $1.8M in estimated productivity loss - 12,000 employees locked out of all systems - Customer-facing services unavailable for 3.5 hours

### Drivers

- Regulatory Pressure: DORA requirements mandate operational resilience for critical functions

- Business Continuity: Board mandate for <15 minute RTO on identity services

- Risk Reduction: Concentration risk identified in Q3 2024 sovereignty assessment

- Competitive Pressure: Two competitors maintained operations during the September outage

## DECISION

We will implement Okta as a secondary identity provider with automated failover capability for Tier 1 critical applications.

### Scope

- 12 Tier 1 critical applications (e-commerce, ERP, payment processing, manufacturing execution)

- 8,500 users with Tier 1 access

- Automated failover within 5 minutes of primary IdP failure detection

### Architecture

Primary Path: User → Entra ID → Application
Failover Path: User → Okta → Application (activated on Entra ID failure)

### Key Design Decisions

- Active-Passive Configuration: Okta remains in warm standby to minimize licensing costs

- Automated Detection: Health checks every 30 seconds with 3-failure threshold

- Selective Failover: Only Tier 1 applications fail over; Tier 2-3 wait for primary recovery

- User Transparency: Single sign-on experience maintained during failover

## ALTERNATIVES CONSIDERED

### Option A: Maintain Single IdP (Status Quo)

- Pros: Lower cost, simpler operations

- Cons: Unacceptable concentration risk, regulatory non-compliance

- Decision: REJECTED — Does not meet business continuity requirements

### Option B: On-Premises Active Directory Fallback

- Pros: Full control, no additional vendor

- Cons: Requires VPN for remote users, limited modern auth support, high maintenance

- Decision: REJECTED — Poor user experience for 60% remote workforce

### Option C: Okta as Secondary IdP (Selected)

- Pros: Modern protocols, cloud-native, proven enterprise scale

- Cons: Additional licensing cost ($420K/year), operational complexity

- Decision: APPROVED — Best balance of resilience and operational fit

### Option D: Google Workspace Identity

- Pros: Lower cost, good integration with existing Google tools

- Cons: Limited enterprise federation features, less mature than Okta

- Decision: REJECTED — Feature gaps in privileged access management

## CONSEQUENCES

### Positive

- RTO for identity services reduced from 4+ hours to <5 minutes

- Regulatory compliance with DORA operational resilience requirements

- Reduced concentration risk in identity layer

- Improved negotiating leverage with Microsoft

### Negative

- $420K annual increase in identity licensing costs

- Operational complexity: two IdP platforms to maintain

- Training required for identity operations team

- 6-month implementation timeline

### Risks

| Risk | Probability | Impact | Mitigation |
| --- | --- | --- | --- |
| Failover doesn’t activate correctly | Medium | High | Quarterly failover drills |
| User confusion during failover | Low | Medium | Communication plan + training |
| Okta also experiences outage | Low | Critical | Monitor for correlated failures |
| Configuration drift between IdPs | Medium | Medium | Automated sync verification |

## IMPLEMENTATION

### Timeline

| Phase | Duration | Deliverable |
| --- | --- | --- |
| Phase 1: Okta Setup | Weeks 1-4 | Okta tenant configured |
| Phase 2: Tier 1 Integration | Weeks 5-10 | 12 applications federated |
| Phase 3: Failover Automation | Weeks 11-14 | Automated detection + switching |
| Phase 4: Testing | Weeks 15-18 | DR drills completed |
| Phase 5: Production | Week 19+ | Full operational capability |

### Success Criteria

- ☐ Failover completes in <5 minutes during drill

- ☐ All 12 Tier 1 applications accessible via Okta

- ☐ Zero user-reported authentication failures during failover

- ☐ Failback to Entra ID completes in <10 minutes

### Resources Required

- Identity Engineering: 2 FTE for 6 months

- Application Teams: 0.5 FTE per app for integration

- Budget: $840K (licensing + implementation)

## APPROVALS

| Role | Name | Decision | Date | Signature |
| --- | --- | --- | --- | --- |
| Decision Owner | Sarah Chen | PROPOSED | Nov 10, 2025 | S. Chen |
| Architecture Review | David Park | APPROVED | Nov 12, 2025 | D. Park |
| Security Review | CISO | APPROVED | Nov 14, 2025 | M. Torres |
| Final Approver | CTO | APPROVED | Nov 15, 2025 | R. Williams |

## REFERENCES

- Sovereignty Assessment Report, Q3 2024

- DORA Compliance Gap Analysis, October 2024

- Microsoft Entra ID Incident Post-Mortem, September 2024

- Okta Enterprise Proposal, October 2024

- Identity Architecture Standards, v3.2

## REVISION HISTORY

| Version | Date | Author | Changes |
| --- | --- | --- | --- |
| 1.0 | Nov 10, 2025 | S. Chen | Initial draft |
| 1.1 | Nov 12, 2025 | S. Chen | Added cost analysis per architecture review |
| 2.0 | Nov 15, 2025 | S. Chen | Final approved version |

Template Source: When Clouds Fail: An Executive Playbook for Hybrid Sovereignty
© 2026 Steve Oppenheim