# RESILIENCE-ADJUSTED BUSINESS CASE

## Sovereignty Investment Proposal Template

Project Name: Project Sovereign Phase 1 — Multi-Cloud Failover Infrastructure
Requestor: Jennifer Martinez, CTO
Date: December 1, 2025
Investment Requested: $2.4 Million over 18 months

## EXECUTIVE SUMMARY

This business case requests $2.4M to implement multi-cloud failover capability for Tier 1 critical systems. The investment delivers a 3.2x ROI through avoided outage losses, with full payback expected within 14 months.

The core question this investment answers:
“When our primary cloud provider fails, will our business continue operating—or will we join the headlines?”

## 1. CURRENT STATE RISK ASSESSMENT

### Dependency Analysis

| Metric | Current State | Industry Benchmark | Gap |
| --- | --- | --- | --- |
| Single-cloud concentration | 94% of workloads | <60% recommended | Critical |
| Identity failover capability | None | Required for DORA | Critical |
| Tested recovery paths | 2 of 12 critical systems | All critical systems | High |
| Multi-region deployment | 1 region | 2+ regions | High |

### Historical Incident Impact

| Date | Incident | Duration | Business Impact |
| --- | --- | --- | --- |
| Sep 2024 | Entra ID outage | 4.2 hours | $1.8M productivity loss |
| Jul 2024 | CrowdStrike cascade | 6.1 hours | $2.4M + customer SLA penalties |
| Mar 2024 | AWS us-east-1 degradation | 2.3 hours | $890K order processing delays |
| Total 2024 |  | 12.6 hours | $5.1M documented losses |

## 2. HOURLY OUTAGE COST ANALYSIS

### Per-Service Impact Model

| Critical Service | Revenue Loss/Hour | Labor Cost/Hour | Penalty Exposure/Hour | Downstream Impact/Hour | Total/Hour |
| --- | --- | --- | --- | --- | --- |
| E-Commerce Platform | $425,000 | $12,500 | $50,000 | $85,000 | $572,500 |
| Order Management | $180,000 | $8,000 | $25,000 | $45,000 | $258,000 |
| Payment Processing | $320,000 | $5,000 | $100,000 | $64,000 | $489,000 |
| Identity/SSO | $0 | $45,000 | $15,000 | $500,000 | $560,000 |
| ERP Core | $85,000 | $25,000 | $20,000 | $170,000 | $300,000 |
| TOTAL | $1,010,000 | $95,500 | $210,000 | $864,000 | $2,179,500 |

### Annual Exposure Calculation

Annual Exposure = Hourly Cost × Expected Incident Hours × Probability Factor

Conservative Estimate:
$2,179,500/hour × 4 expected hours/year × 1.0 probability = $8,718,000

Moderate Estimate:
$2,179,500/hour × 8 expected hours/year × 0.75 probability = $13,077,000

Annual Risk Exposure Range: $8.7M - $13.1M

## 3. INVESTMENT BREAKDOWN

### Capital Requirements

| Category | Year 1 | Year 2 | Total |
| --- | --- | --- | --- |
| Infrastructure |  |  |  |
| Secondary cloud setup (Azure) | $380,000 | $0 | $380,000 |
| Multi-region data replication | $290,000 | $120,000 | $410,000 |
| Failover automation platform | $180,000 | $60,000 | $240,000 |
| Identity |  |  |  |
| Secondary IdP (Okta) licensing | $280,000 | $280,000 | $560,000 |
| Federation integration | $140,000 | $40,000 | $180,000 |
| People & Process |  |  |  |
| Implementation team (contractors) | $320,000 | $80,000 | $400,000 |
| DR testing & simulation | $60,000 | $60,000 | $120,000 |
| Training & documentation | $70,000 | $40,000 | $110,000 |
| TOTAL | $1,720,000 | $680,000 | $2,400,000 |

### Ongoing Operational Costs (Post-Implementation)

| Category | Annual Cost |
| --- | --- |
| Secondary cloud baseline | $180,000 |
| Okta licensing | $280,000 |
| Additional operations FTE (0.5) | $90,000 |
| Annual DR testing | $60,000 |
| Total Annual Run Rate | $610,000 |

## 4. RESILIENCE ROI CALCULATION

### Formula

Resilience ROI = (Avoided Losses × Probability) / Investment

Where:
- Avoided Losses = Annual Exposure × Risk Reduction Factor
- Risk Reduction Factor = Percentage of exposure eliminated by investment

### Calculation

| Scenario | Avoided Losses | Investment | ROI |
| --- | --- | --- | --- |
| Conservative (4 hrs/yr, 80% reduction) | $6.97M | $2.4M | 2.9x |
| Moderate (6 hrs/yr, 85% reduction) | $9.82M | $2.4M | 4.1x |
| Optimistic (8 hrs/yr, 90% reduction) | $15.69M | $2.4M | 6.5x |

Expected ROI: 3.2x (weighted average)

### Payback Period

Payback = Investment / Annual Avoided Loss

$2,400,000 / $2,048,000 (conservative annual benefit) = 14 months

## 5. STRATEGIC VALUE (BEYOND ROI)

### Regulatory Compliance

| Requirement | Current Gap | Post-Investment Status |
| --- | --- | --- |
| DORA operational resilience | Non-compliant | Compliant |
| SEC cybersecurity disclosure | Partial | Full compliance |
| Customer SLA commitments | At risk | Defensible |

### Competitive Advantage

- During September 2024 Entra ID outage: 3 competitors maintained operations while we were offline

- Customer retention risk: 2 enterprise customers cited resilience concerns in renewal negotiations

- Insurance premium impact: Current cyber insurance premiums include 15% surcharge for concentration risk

### Negotiating Leverage

- Demonstrated exit capability improves vendor negotiation position

- Estimated potential savings: 8-12% on primary cloud contract renewal

## 6. RISK OF INACTION

### What Happens If We Don’t Invest

| Risk | Probability (24 mo) | Impact | Expected Loss |
| --- | --- | --- | --- |
| Major cloud outage (8+ hours) | 40% | $17.4M | $6.96M |
| Regulatory finding/fine | 25% | $5M+ | $1.25M |
| Customer churn (resilience-related) | 30% | $8M ARR | $2.4M |
| Cyber insurance increase | 80% | $200K/year | $160K |
| Total Expected Loss (Inaction) |  |  | $10.77M |

### Career Risk

“Since 2023, over two dozen Fortune 500 CIOs have lost their positions within 90 days of a major outage—not because they were incompetent, but because they couldn’t answer: ‘How do we make sure this never happens again?’”

## 7. ALTERNATIVES CONSIDERED

| Option | Investment | Risk Reduction | ROI | Recommendation |
| --- | --- | --- | --- | --- |
| A: Do nothing | $0 | 0% | N/A | REJECTED — Unacceptable risk |
| B: Basic DR only | $800K | 40% | 2.2x | REJECTED — Insufficient |
| C: Full sovereignty (proposed) | $2.4M | 85% | 3.2x | RECOMMENDED |
| D: Premium resilience | $4.2M | 95% | 2.1x | REJECTED — Diminishing returns |

## 8. IMPLEMENTATION TIMELINE

| Phase | Duration | Key Milestones |
| --- | --- | --- |
| Phase 1: Foundation | Months 1-4 | Secondary cloud setup, Okta integration |
| Phase 2: Migration | Months 5-10 | Tier 1 applications failover-ready |
| Phase 3: Validation | Months 11-14 | DR drills, documentation, training |
| Phase 4: Optimization | Months 15-18 | Performance tuning, runbook refinement |

### Key Decision Gates

- Month 4: Infrastructure validation — proceed to migration?

- Month 10: Failover testing — proceed to production?

- Month 14: Board attestation — operational resilience achieved?

## 9. SUCCESS METRICS

| Metric | Current | Target | Measurement |
| --- | --- | --- | --- |
| Recovery Time Objective (RTO) | 4+ hours | <15 minutes | Quarterly DR drill |
| Single-cloud concentration | 94% | <60% | Monthly infrastructure review |
| Tested failover paths | 2 systems | 12 systems | Simulation log |
| Identity failover capability | None | <5 minutes | Quarterly test |
| Board confidence score | Low | High | Annual survey |

## 10. APPROVAL REQUEST

Requested: $2,400,000 capital investment over 18 months
Expected Return: 3.2x ROI ($7.7M avoided losses over 3 years)
Payback Period: 14 months
Strategic Alignment: DORA compliance, customer retention, competitive positioning

### Approval Signatures

| Role | Name | Decision | Date |
| --- | --- | --- | --- |
| CTO (Sponsor) | J. Martinez | PROPOSED | Dec 1, 2025 |
| CFO | R. Thompson | _______ | _______ |
| CIO | M. Williams | _______ | _______ |
| CEO | S. Anderson | _______ | _______ |

Template Source: When Clouds Fail: An Executive Playbook for Hybrid Sovereignty
© 2026 Steve Oppenheim