# SOVEREIGNTY MATURITY LADDER

## Enterprise Transformation Assessment

Organization: GlobalTech Manufacturing Inc. (FICTIONAL EXAMPLE)
Assessment Date: December 15, 2025
Assessor: J. Rodriguez, CIO
Target State: Level 4 by Q4 2026

## OVERVIEW

The Sovereignty Maturity Ladder provides a structured framework for assessing and improving your enterprise’s ability to operate, govern, and survive independently of external system failures. Each level builds on the previous, creating a progression from reactive dependency to proactive sovereignty.

## MATURITY LEVELS

### LEVEL 1: REACTIVE

“We’ll figure it out when something breaks.”

| Dimension | Characteristics |
| --- | --- |
| Cloud Strategy | Single-provider dependency; no documented exit path |
| Identity | Single IdP with no fallback; untested recovery |
| AI Governance | No model registry; unknown AI deployments |
| Resilience | DR plan exists only on paper; never tested |
| Financial | Resilience treated as cost center; no ROI tracking |
| Evidence | Decisions undocumented; governance is verbal |

Typical Outcomes: - Extended outages (4+ hours) - Regulatory findings during audits - Career-ending incidents for CIO - Customer attrition after major incidents

### LEVEL 2: AWARE

“We know what we don’t know.”

| Dimension | Characteristics |
| --- | --- |
| Cloud Strategy | Dependencies mapped; concentration risk identified |
| Identity | Fallback IdP identified but not implemented |
| AI Governance | Inventory started; some models registered |
| Resilience | DR procedures documented; annual testing |
| Financial | Outage costs estimated; business case drafted |
| Evidence | Key decisions documented; gaps identified |

Typical Outcomes: - Reduced surprise during outages - Clearer understanding of exposure - Initial executive awareness - Foundation for improvement roadmap

### LEVEL 3: MANAGED

“We have plans and we test them.”

| Dimension | Characteristics |
| --- | --- |
| Cloud Strategy | Multi-cloud capability for Tier 1 systems; exit strategy documented |
| Identity | Fallback IdP implemented; tested quarterly |
| AI Governance | Complete model registry; autonomy ceilings assigned; kill-switches documented |
| Resilience | Quarterly DR drills; documented results; gaps tracked |
| Financial | Resilience ROI calculated; budget allocated; tracked |
| Evidence | ADRs for all major decisions; governance artifacts producible in 24 hours |

Typical Outcomes: - Outages measured in minutes, not hours - Regulatory confidence - Board-level visibility - Competitive differentiation emerging

### LEVEL 4: OPTIMIZED

“Sovereignty is how we operate every day.”

| Dimension | Characteristics |
| --- | --- |
| Cloud Strategy | Active/active multi-cloud; tested failover <15 minutes; vendor exit exercised |
| Identity | Automated failover; multiple fallback paths; <5 minute recovery |
| AI Governance | AI Council operational; continuous drift monitoring; automated guardrails |
| Resilience | Monthly simulations; chaos engineering; resilience metrics in executive dashboards |
| Financial | Resilience embedded in all technology investments; tracked as strategic asset |
| Evidence | Continuous compliance; real-time governance dashboards; regulator-ready |

Typical Outcomes: - Operations continue through major provider outages - Regulatory leader in industry - Board confidence in technology leadership - Insurance premium reductions - Competitive moat established

### LEVEL 5: SOVEREIGN

“We survive what we cannot control.”

| Dimension | Characteristics |
| --- | --- |
| Cloud Strategy | Workload portability proven; autonomous operation capability tested |
| Identity | Full identity independence; can operate without any external IdP |
| AI Governance | Self-governing AI with automatic boundary enforcement; industry-leading practices |
| Resilience | Absorbs correlated multi-provider failures; resilience as product differentiator |
| Financial | Sovereignty generates measurable competitive advantage and revenue |
| Evidence | Real-time governance; continuous audit readiness; industry benchmark |

Typical Outcomes: - Industry resilience leader - Premium pricing power from operational reliability - Regulatory safe harbor status - Acquisition target for sovereignty capabilities

## MATURITY ASSESSMENT

### Instructions

For each dimension, assess your current state honestly. Score each dimension from 1-5 based on the level descriptions above.

### Current State Assessment

| Dimension | Current Level | Evidence | Target Level | Gap |
| --- | --- | --- | --- | --- |
| Cloud Strategy | 2 | Dependencies mapped but single-cloud dominant | 4 | 2 |
| Identity | 3 | Okta fallback implemented, tested quarterly | 4 | 1 |
| AI Governance | 2 | Registry started, 60% of models documented | 4 | 2 |
| Resilience | 2 | DR tested annually, last test 8 months ago | 4 | 2 |
| Financial | 2 | Outage costs estimated, no formal tracking | 3 | 1 |
| Evidence | 2 | Some ADRs exist, gaps in documentation | 4 | 2 |

### Overall Maturity Score

Average Score: (2+3+2+2+2+2) / 6 = 2.2

Current Maturity Level: LEVEL 2 — AWARE

## GAP ANALYSIS

### Priority Gaps (Score Difference ≥2)

| Dimension | Current | Target | Priority Actions |
| --- | --- | --- | --- |
| Cloud Strategy | 2 | 4 | Implement Azure failover for Tier 1; test quarterly; document exit |
| AI Governance | 2 | 4 | Complete registry; assign all L0-L5 ceilings; establish AI Council |
| Resilience | 2 | 4 | Move to quarterly DR; implement chaos engineering; dashboard |
| Evidence | 2 | 4 | Complete ADR backlog; implement governance dashboard |

### Secondary Gaps (Score Difference = 1)

| Dimension | Current | Target | Priority Actions |
| --- | --- | --- | --- |
| Identity | 3 | 4 | Automate failover; add second fallback path |
| Financial | 2 | 3 | Formalize ROI tracking; embed in investment process |

## TRANSFORMATION ROADMAP

### Phase 1: Foundation (Months 1-6)

Objective: Achieve Level 3 across all dimensions

| Quarter | Focus Area | Key Deliverables | Investment |
| --- | --- | --- | --- |
| Q1 | Discovery & Planning | Complete all inventories; gap analysis; roadmap approval | $150K |
| Q2 | Core Capabilities | AI registry complete; quarterly DR established; ADR backlog cleared | $400K |

Level 3 Checkpoint Criteria: - [ ] All AI models registered with owners - [ ] DR tested within last 90 days - [ ] ADRs exist for all major decisions (last 2 years) - [ ] Fallback IdP tested and operational

### Phase 2: Optimization (Months 7-12)

Objective: Achieve Level 4 in Identity, Resilience, Evidence

| Quarter | Focus Area | Key Deliverables | Investment |
| --- | --- | --- | --- |
| Q3 | Automation & Integration | Automated identity failover; governance dashboard; monthly simulations | $600K |
| Q4 | Advanced Capabilities | Chaos engineering; continuous compliance; real-time monitoring | $450K |

Level 4 Checkpoint Criteria: - [ ] Identity failover <5 minutes automated - [ ] Monthly DR simulations conducted - [ ] Real-time governance dashboard operational - [ ] Board-ready evidence producible in <4 hours

### Phase 3: Leadership (Months 13-18)

Objective: Achieve Level 4 across all dimensions; Level 5 readiness

| Quarter | Focus Area | Key Deliverables | Investment |
| --- | --- | --- | --- |
| Q5 | Full Sovereignty | Active/active multi-cloud; AI Council operational; resilience as differentiator | $500K |
| Q6 | Industry Leadership | External audit; benchmark publication; regulatory engagement | $200K |

## MEASUREMENT FRAMEWORK

### Leading Indicators (Monthly)

| Metric | Current | Level 3 Target | Level 4 Target |
| --- | --- | --- | --- |
| % AI models registered | 60% | 100% | 100% |
| Days since last DR test | 240 | <90 | <30 |
| % critical systems with failover | 15% | 50% | 90% |
| ADR coverage (major decisions) | 40% | 90% | 100% |

### Lagging Indicators (Quarterly)

| Metric | Current | Level 3 Target | Level 4 Target |
| --- | --- | --- | --- |
| Mean time to recover (MTTR) | 4.2 hours | <1 hour | <15 minutes |
| Outage-related revenue loss | $5.1M/year | <$1M/year | <$250K/year |
| Governance audit findings | 12 | <5 | 0 |
| Regulator response time | 3 weeks | <1 week | <24 hours |

## EXECUTIVE SUMMARY

### Current State

Maturity Level 2 — AWARE

We understand our dependencies and risks but lack the operational capabilities to respond effectively. Our enterprise remains vulnerable to extended outages and regulatory scrutiny.

### Target State

Maturity Level 4 — OPTIMIZED by Q4 2026

Sovereignty becomes embedded in daily operations. We can survive major provider outages with minimal business impact and demonstrate governance leadership to regulators and customers.

### Investment Required

$2.3M over 18 months

### Expected Outcomes

- MTTR reduced from 4.2 hours to <15 minutes

- Annual outage losses reduced by >$4M

- Regulatory confidence established

- Competitive differentiation achieved

## APPROVAL

| Role | Name | Signature | Date |
| --- | --- | --- | --- |
| CIO (Assessor) | J. Rodriguez | _________ | _________ |
| CTO (Reviewer) | M. Torres | _________ | _________ |
| CFO (Approver) | R. Thompson | _________ | _________ |

Next Assessment Date: March 15, 2026

Template Source: When Clouds Fail: An Executive Playbook for Hybrid Sovereignty
© 2026 Steve Oppenheim